## Slide 1: Update on Interstate 5 Improvement Project from State Route 55 to State Route 57

## Slide 2: Project Limits and Background
Within cities of Santa Ana and Orange
Project A in Measure M2 (M2)
Adds second high-occupancy vehicle (HOV) lane on Interstate 5 (I-5) between State Route 55 and State Route 57
  Increase HOV lane capacity
  Eliminate bottlenecks at HOV merge points
  Reduce congestion/delay and improve air quality
Cost is $41.5 million
  Congestion Mitigation and Air Quality Program funding
  Surface Transportation Block Grant Program funding
  M2 funding
Construction phase has started

## Slide 3: I-5/Main Street HOV Ramp

## Slide 4: Project Construction Schedule
 | 2018 | 2019 | 2020 | 2021
Construction |  |  |  | 
Contract approval |  |  |  | 
First working day |  |  |  | 
HOV ramp closure |  |  |  | 
HOV ramp demolition |  |  |  | 
Project complete |  |  |  | 
December 28, 2018
February 20, 2019
Early April
Early Summer
Early 2021

## Slide 5: Engagement Strategies
City Council updates
Key stakeholder briefings
Stakeholder Working Group meetings
Neighborhood meetings
Civic organization and neighborhood association presentations
Chambers of Commerce and business presentations
Community events

## Slide 6: Public Outreach
Collateral with project branding
Weekly email construction alerts
Interactive closures and detours map
Text alerts
Social media